PROJECT ROADMAP

Estate Investment Advisor

Project Roadmap

LABMENTIX

OBJECTIVE

Build a Streamlit-based Real Estate Insights App using data preprocessing, exploratory data analysis (EDA), and interactive visualization to uncover actionable insights from real estate datasets.

10-DAY EXECUTION PLAN

| PHASE | DELIVERABLES & TASKS | STATUS |
| --- | --- | --- |

| Day 1 | Data Understanding | COMPLETED |
| --- | --- | --- |
|  | ▸ Loaded dataset |  |
|  | ▸ Checked shape, info, describe |  |
|  | ▸ Verified missing values |  |
|  | ▸ Checked categorical uniqueness |  |

| Day 2 | Data Preprocessing | IN PROGRESS |
| --- | --- | --- |
|  | ▸ Remove duplicates |  |
|  | ▸ Create features - Feature Engineering |  |
|  | ▸ Drop unnecessary columns (ID) |  |
|  | ▸ Save cleaned dataset |  |

| Day 3 | Exploratory Data Analysis (EDA) | UPCOMING |
| --- | --- | --- |
|  | ▸ Price distribution |  |
|  | ▸ Size distribution |  |
|  | ▸ Price vs Size |  |
|  | ▸ Price by City |  |
|  | ▸ BHK vs Price |  |
|  | ▸ Amenities impact |  |
|  | ▸ Correlation heatmap |  |

| Day 4 | Insights | UPCOMING |
| --- | --- | --- |
|  | ▸ Identify high-value cities |  |
|  | ▸ Analyze key price drivers |  |
|  | ▸ Write meaningful observations |  |

| Day 5 | Streamlit App Development | UPCOMING |
| --- | --- | --- |
|  | ▸ Build UI |  |
|  | ▸ Add filters (City, BHK, Price) |  |
|  | ▸ Display charts and insights |  |

| Day 6 | UI Enhancement | UPCOMING |
| --- | --- | --- |
|  | ▸ Improve layout |  |
|  | ▸ Add dataset preview |  |
|  | ▸ Optional upload feature |  |

| Day 7 | Testing | UPCOMING |
| --- | --- | --- |
|  | ▸ Fix bugs |  |
|  | ▸ Validate filters and outputs |  |

| Day 8 | Documentation | UPCOMING |
| --- | --- | --- |
|  | ▸ Project description |  |
|  | ▸ Steps followed |  |
|  | ▸ Key findings |  |

| Day 9 | Explanation Practice | UPCOMING |
| --- | --- | --- |
|  | ▸ Prepare explanation for each step |  |
|  | ▸ Practice presentation |  |

| Day 10 | Final Polish | UPCOMING |
| --- | --- | --- |
|  | ▸ Clean code |  |
|  | ▸ Improve UI |  |
|  | ▸ Final checks |  |

LABMENTIX  ·  Real Estate Advisor  ·  Confidential